COUNTY COMMISSION RECORD, VERNON COUNTY

Tuesday, January 20, 2026,                                                                                     10th January Adj.

THE VERNON COUNTY COMMISSION MET, PURSUANT TO ADJOURNMENT, TUESDAY, JANUARY 20, 2026, AT 9:00 A.M.

PRESENT: JOE WILSON, PRESIDING COMMISSIONER; CINDY THOMPSON, NORTHERN COMMISSIONER; AND JOHN SHORTEN, SOUTHERN COMMISSIONER;

KAYSINGER MEETINGS

Commissioner Thompson attended the Kaysinger Basin Transportation Advisory Committee meeting and the Board of Directors meeting in Clinton on Thursday, January 15th.

FEMA MEETING

Commissioner Wilson met with Arabella Rzucidlo, Program Delivery Manager, to stay updated on damage assistance in regard to DR4872 and DR4885, the April tornado and the May floods of 2025.

INSURANCE

Alan Fay, Benefits Insurance Consultant with Higginbotham Insurance and Financial Services met with the Commissioners to visit about the county’s health insurance needs and the Higginbotham VIP Appreciation Event that will be held during the County Commissioners Association Meeting in February.

ROAD AND BRIDGE

Mike Reasoner, Road and Bridge Foreman, called on the Commission to discuss a surplus 2015 New Holland tractor that is listed for sale on Purple Wave and being auctioned today.

He has quotes on hood damage from a tire blowing out on the International dump truck, and he also gave updates on the work that the crew is doing at the Vernon County Jail to prepare for the solar panel installation, and signs that will be placed around the courthouse to direct the public to the North entrance of the Courthouse.

BRO

Lindsey Chaffin with Great River Engineering met with the Commissioners to give an update on BRO-108(45), also known as the Trapper Road Bridge. The bridge should be completed in the next two weeks. Also attending the meeting was Shannon Jenkins with MERA Excavation, Bryan Boyce with Great River Engineering, and Mike Reasoner, Road and Bridge Foreman.

Commissioner Thompson made a motion to approve Change Order #4 concerning a 45-day time extension to complete the bridge. Commissioner Shorten seconded the motion. All voted yes to approve.

Commissioner Wilson signed Change Orders #4 and #5 in regard to BRO-108(45).

INVOICES

The Commissioners reviewed and approved invoices.

TOWNSHIPS

Mowing maps were returned to the Commission Office by Dennis Kimrey, Trustee of Washington Township and Clay Lyons, Trustee of Osage Township.

2025 Township Financial Statements were received from Richland, Center and Clear Creek townships.

ROADS

Dustin Guinn of Osceola called the Commission to report that Quantrill Road west of HH Highway in Virgil Township is in poor condition. Commissioner Wilson called Carl Sanderson, Virgil Township Trustee, to give him the information.

OPIOID REPORT

Commissioner Thompson and Erik Sommer, County Business Manager prepared an opioid report to be submitted to the Department of Mental Health by the end of January.

ECONOMIC DEVELOPMENT

The Commissioners met with Tina Cochran, Economic Development Director, to be updated on local business activities, grants that will help with economic development, the City of Nevada’s Comprehensive Plan meetings, and Nevada Missouri Main Street Alliance meetings and  projects.

ANNUAL TOWNSHIP MEETING

The Commissioners set the date for the annual township meeting. It will be held at 5:00 p.m. on Wednesday, March 18th at Centennial Hall.

ADJOURN

Ordered that Commission adjourn at 3:36 p.m. until Wednesday, January 21, 2026.

ATTEST: ________________________________ APPROVED:_____________________________

CLERK OF COMMISSION			                  PRESIDING COMMISSIONER