COUNTY COMMISSION RECORD, VERNON COUNTY

Tuesday, April 28, 2026,                                                                                             8th April Adj.

THE VERNON COUNTY COMMISSION MET, PURSUANT TO ADJOURNMENT, TUESDAY, APRIL 28, 2026, AT 9:00 A.M.

PRESENT: JOE WILSON, PRESIDING COMMISSIONER; JOHN SHORTEN, SOUTHERN COMMISSIONER; CINDY THOMPSON, NORTHERN COMMISSIONER

WEST CENTRAL MISSOURI COMMUNITY ACTION AGENCY

Commissioner Wilson attended the West Central Missouri Community Action Agency meeting in Appleton City on Thursday, April 23rd.

COURTHOUSE

Commissioner Wilson shared that members of the First Christian Church requested use of the Courthouse Lawn on Thursday, May 7th for a prayer meeting around the flagpole.

Commissioner Thompson made a motion to approve the use of the Courthouse Lawn and Flag Pole by the First Christian Church on Thursday, May 7th, the National Day of Prayer, for a prayer meeting.

ROAD AND BRIDGE

Mike Reasoner, Road and Bridge Foreman, called on the Commission to give the weekly report. He reported that Bacon Township has requested help with placing rock on 2750 Road lying north of Allen Road, that the bleachers at the Rodeo Arena at the Fairgrounds will possibly need to be replaced in the future, and discussed whether 2000 Road needs a bridge or a culvert. He also reported that the bridge on Ulysses Road west of T Highway in Harrison Township has been completed and the road is now open. A notification was sent by email to the appropriate parties.

ELEVATOR

Brian Henson with Schindler Elevator Corporation met with the Commission to discuss the needed elevator repairs.

The Commission received a call from Matt Whitley with Sunrise Elevator, who asked many questions about the condition of the elevator.

COUNTY BUSINESS

Erik Sommer, County Business Manager, called on the Commissioners to discuss ARPA funds that have been dispersed while preparing a required report.

The Commissioners placed a call to Tammy Goodwin, Sheldon City Clerk, to be updated on the progress of the meter project that was funded by ARPA funds. She reported that the project should be finished by the end of May.

Commissioner Thompson submitted a report concerning ARPA fund expenditures to the

Coronavirus State and Local Fiscal Recovery Funds Project.

Adrienne Lee, County Clerk, met with the Commissioners to report on the current audit and the cost of an off-site storage space that could possibly be rented to store election equipment, and also for election training purposes.

SUPPLIES

Jacob Hamilton, with Cintas, came by the Commission Office to introduce himself and visit with the Commissioners.

INVOICES AND CHECKS

The Commissioners reviewed and approved invoices and signed checks.

BRO-R108001

An executed Request for Reimbursement #15 in the amount of $11,217.81 was emailed to Great River Engineering, to be submitted to MoDot.

EXTENDED WARRANTY

A purchase agreement in regard to an extended warranty on a MowerMax Boom Mower, purchased from Atmax Equipment Co. was executed by Commissioner Wilson and emailed to the company.

ADJOURN

Ordered that Commission adjourn at 3:09 p.m. until Wednesday, April 29, 2026.

ATTEST: ________________________________ APPROVED:_____________________________

CLERK OF COMMISSION			                  PRESIDING COMMISSIONER